Board of Directors

Pilot Hill Estates Homeowners Association

Action Items Listing

Updated as of May 20, 2017

For: May 20, 2017 Board Meeting

| Action Items |  |  |  |
| --- | --- | --- | --- |
|  | Responsible Person | Action Item | Status |
| Road and Drainage Matters |  |  |  |
| 1 | Board | Drainage/Culvert Survey of 2/22/14. Remaining items needing work: - Pine Tree Ct near trail head – fill pot holes with chip and seal - Oakview Ct – Catlin’s driveway culvert needs to be cleaned out | 5/20/17 - TBD |
| 2 | Chris | - Prepare annual paving bid solicitation document from Board approved paving work | 5/20/17 – Chris will prioritize at the annual meeting what we can do in the fall |
| Pond and Dam Matters |  |  |  |
| 1 | Chris | Install water level logger | 6/1/16 – TBD in September 2017 5/14/16 – TBD in September 2017 |
| 2 | Mary | Check valve underwater | 5/20/17 – TBD late summer |
| Other Matters |  |  |  |  | Spray rig (for spraying the road easements with Roundup) needs new sprayer. | 9/2/15 – On hold 8/5/15 – On hold 7/1/15 – on hold until needed 6/3/15 – still needs new sprayer. Greding recommends low pressure sprayer - $105.50 from Gempler’s 2014 catalogue (AA43) |
| 1 | Valerie, Polly | Prepare historic files for copying | 5/20/17 – Debbie and Polly will continue compiling Agenda, Minutes files for pre-2006 |
| Action Items – COMPLETED, RESOLVED, OR ON HOLD |  |  |  |  | Doug Bennett compliance with CCRs and unpaid dues | 1/6/16 – Dec. 9 letter and e-mail from Morrison Homes stating compliance with CCRs. Dues paid. |
|  | Chris | Pond Work Party | 4/23/17 – Brush burned, weeds mowed, roadside trimmings chipped. |
|  | Polly | Letter to Wilsons regarding use of home for residential care for 4 disabled adults and use of temporary mobile home | 4/19/17 – letter sent requesting more information about the intended uses |
|  | Polly | Letter to owner of Lot 60, re unsightly vehicles, panels, and mud in yard. | 4/4/17 – letter sent requesting they resolve the issue immediately |
|  | Sandy | File Tax return | 3/1/17 – Sandy completed and sent in |
|  | Chris |  | 3/1/17 – purchased spray tank, ordered Weed Zap, fixed some pot holes with cold patch, purchased gravel and better cold patch to fill more holes |
|  | Chris | Purchase spray rig equipment | 2/1/17 – Chris purchased |
|  | Chris | Clean owl box | 1/4/17 – Chris checked – looks clean |
|  | Polly | Follow up letter to Costas | 11/12/16 – letter sent |
|  | Polly, Debbie Brickel | Meet with Secure Record Management for estimate to copy historic files | 11/8/16 – got estimate for copying various files |
|  | Chris | Schedule Twin Cities for Pond work | 10/5/16 – completed in late September |
|  | Polly | Resend letter to Gutierrez re Easement use | 9/8/16 – Letter resent, this time to 4900 Rattlesnake Bar Road |
|  | Polly | Letter to Mussers and realtor re temporary mobile home | 8/31/16 – Letter sent by certified mail |
|  | Polly | Letter to Gutierrez re Easement use | 8/4/16 – address no longer in use – letter returned |
|  | Chris | Schedule garbage pickup service at pond | 8/3/16 – Completed in July 2016 |
|  | Polly | Letter to Costa re business, weddings, etc. | 7/28/16 – Letter sent on July 28, 2016 |
|  | Valerie | Attend Fire Safety Council meeting | 7/13/16 |
|  | Chris and Alex | Purchase and install pipe and cable to limit vehicle access to dam road | 7/6/16 – Completed in June 2016 |
|  | Chris | Patch holes in road | 7/6/16 – Completed in June 2016 |
|  | Valerie | Attend Fire Safety Council meeting | 6/8/16 |
|  | Valerie | Attend Fire Safety Council meeting | 5/11/16 |
|  | Board | Put up a gate between Keith Hoversten (policeman) property and pond. Access Gate for Association | NCN - 8/6/2014 4/3/13-On hold until we get some of the other pond work done. (When we do work on this, Tony to call Keith; Sandy has one 6' gate we can use.) |