Board of Directors

Pilot Hill Estates Homeowners Association

Action Items Listing

Updated as of June 7, 2017

For: June 7, 2017 Board Meeting

| Action Items |  |  |  |
| --- | --- | --- | --- |
|  | Responsible Person | Action Item | Status |
| Road and Drainage Matters |  |  |  |
| 1 | Board | Drainage/Culvert Survey of 2/22/14. Remaining items needing work: - Pine Tree Ct near trail head – fill pot holes with chip and seal - Oakview Ct – Catlin’s driveway culvert needs to be cleaned out | 6/7/17 - TBD |
| 2 | Chris | - Prepare annual paving bid solicitation document from Board approved paving work | 6/7/17 – Generate more funds for work this fall |
| Pond and Dam Matters |  |  |  |
| 1 | Chris | Install water level logger | 6/7/16 – TBD in September 2017 5/14/16 – TBD in September 2017 |
| 2 | Mary | Check valve underwater | 6/7/17 – TBD late summer |
| Other Matters |  |  |  |  | Spray rig (for spraying the road easements with Roundup) needs new sprayer. | 9/2/15 – On hold 8/5/15 – On hold 7/1/15 – on hold until needed 6/3/15 – still needs new sprayer. Greding recommends low pressure sprayer - $105.50 from Gempler’s 2014 catalogue (AA43) |
| 1 | Board | Send legal letter to Wilsons re mobile | 6/7/17 – send before July 5, 2017 |
| 2 | Board | Send letter to Gutierrez re easement use | 6/7/17 – send by early August 2017 |
| 3 | Board | Send follow up letter to Nablong | 6/7/17 – Send before July 5, 2017 |
| 4 | Polly, Debbie | Prepare historic files for copying | 6/7/17 – Debbie and Polly will continue compiling Agenda, Minutes files for pre-2006 |
| Action Items – COMPLETED, RESOLVED, OR ON HOLD |  |  |  |  | Doug Bennett compliance with CCRs and unpaid dues | 1/6/16 – Dec. 9 letter and e-mail from Morrison Homes stating compliance with CCRs. Dues paid. |