Monthly Meeting Minutes

PHEHA Board of Directors

October 2, 2019

Oliver Home at XXXX Oak View Drive

Agenda

- Called to Order

  - Tami, Amber, Sandy, Mary, Chris, Donna, Kerri, Elliott, Elanor

  - 6:32pm

- Announcements

  - None

- Member Comment

  - None

- Agenda Review and Revisions

- Officer and Chair Reports

  - Meeting Minutes

    - MSP (X/Y/Z): minutes unavailable to review and approve

  - Financial Report

    - $27,260.84 total checking/savings as of 9/30/2019

    - Collections via Allied are being paid

  - Road and Drainage

    - Tami soliciting quotes for tree trimming along ROW to clear sight lines and fire hazard issues

    - Chris to prep fire access map to be posted on website

  - Pond and Dam

    - Collier Excavating began 10/1/2019 cleaning out pond sill, removing scrub oaks on dam face, general tree trimming, creating slash piles, and general level grading of dam crown and toe

    - Chris to replace the damaged pond gate and rehang

    - Chris to get DeMink Signs to prepare new signs for pond gate due to trespass issues from people outside the HOA

    - Chris to solicit quote for pond cleaning services to manage aquatic weeds: Pond Supplies (XXX-XXX-XXXX); DLD Pond Service (916-768-7017); NorCal Pond Pros (916-846-2121)

    - Tami/Sandy to draft Special Assessment letter for consultant fee to prepare Emergency Action Plan

- Requests for Reimbursements

  - None

- Old Business

  - Amendment to CCRs

    - On hold, still waiting on input from the lawyer

  - Equestrian Use

    - Collier Excavating will be regrading trail on Pine Tree Court week of 10/1/2019

    - Acorn Lane access still pending input from lawyer on prescriptive easement for trail access

  - Action Items List

- New Business

- Adjourn

  - 7:18pm

Action Item List

| Item | Action | Person | Status |
| --- | --- | --- | --- |
| 1 | Prepare annual paving | Chris, Charlie | Ongoing |
| 2 | Amend CCRs | Tami, Mary | Still waiting on feedback from the lawyer |
| 3 | Fire access map | Chris | Prepare map to post on website |
| 4 | ROW maintenance | Tami | Solicit quotes |
| 5 | Pond gate maintenance | Chris | Replace gate and signs |
| 6 | Pond weed maintenance | Chris | Solicit quotes |
| 7 | Emergency Action Plan | Tami, Sandy | Draft special assessment letter |